## Slide 1: Suggestive Automated Mental Health Identification System
Batch Number:CSE_99,PSCS_487
Under the Supervision of,
Dr.Dr. B Chandrashekar
Professor
School of Computer Science and Engineering
Presidency University
Roll Number | Student Name
20221CSE0537 | MONOJ KUMAR B K
20221CSE0536 | MAHENDRA S
20221CSE0608 | PAVAN
CSE7101- Capstone Project
Review-1
Name of the Program: B.Tech CSE
Name of the HoD: Dr. Asif Mohammed
Name of the Program Project Coordinator: Dr. Jayavadivel Ravi
Name of the School Project Coordinators: Dr. Sampath A K , Dr. Geetha A

## Slide 2: Problem Statement Number:PSCS_487
Organization:
Category ( Software ) :Software
Problem Description: A significant portion of the population lives with undiagnosed mental health disorders. Barriers such as social stigma, lack of awareness, and limited access to professional care contribute to delays in diagnosis and treatment. There is a compelling need for automated, accessible tools that can assist individuals in early identification and guidance for mental health concerns.

## Slide 3: Content
Problem Statement
Objectives
Background and Related work for title Selection
Analysis of Problem Statement
Innovation or Novel Contributions
Git-hub Link
Timeline of the Project
References

## Slide 4: Analysis of Problem Statement
Technology Stack Components:
  Frontend: React.js / Flutter (for chatbot interface).
  Backend: Python (NLTK, TensorFlow for AI logic)
  Database: MongoDB (for symptom/question/response storage)
  API: RESTful for communication between chatbot and backend
  Data Source: ICD-11 for disorder criteria and symptom sets

## Slide 5: Github Link
GitHub Link for the project
https://github.com/LeoMahendras/Captsone72025.git

## Slide 6: Analysis of Problem Statement (contd...)
Software Requirements:
  Windows/Linux/MacOS or Android/iOS (for app deployment)
  Internet connectivity for ICD-11 access and updates
  Minimum device requirements: 2GB RAM, modern browser/app runtime

## Slide 7: Analysis of Problem Statement (contd...)
Develop an intelligent AI chatbot tool capable of interactively screening users for mental health disorders using standardized symptom sets sourced from ICD-11 for Mortality and Morbidity Statistics.
Create a dynamic questionnaire system that initially presents users with a curated list of 20+ primary symptoms representing all recognized mental disorders, allowing users to select the most relevant disorder based on their experience.
Deploy targeted symptom analysis by asking 20+ disorder-specific questions for the user's chosen disorder, ensuring coverage of all major diagnostic criteria used by mental health professionals globally.
Implement a symptom scoring mechanism where the system identifies a potential disorder if the user affirms 18 or more symptoms in the specialized question set, balancing sensitivity and specificity for reliable preliminary detection.
Integrate evidence-based diagnostic guidance by providing the user with recommended diagnostic procedures and resources for further evaluation, ensuring bridge to medical help and accuracy in self-assessment.
Ensure data privacy and ethical handling of all user responses, aligning with global standards for mental health technology solutions.
Leverage validated international classification standards (ICD-11) to guarantee medical relevance, up-to-date criteria, and global applicability in mental health screening.

## Slide 8: Timeline of the Project (Gantt Chart)
Timeline
Week / Dates | Activity | Key Deliverables
Week 1 13 Aug 2025 | Review 1 – Problem Statement & Objectives | Finalize project title with supervisor, define problem statement, gather references.
Week 2–3 14–27 Aug 2025 | Requirement Analysis & Literature Survey | Review 10+ research papers, document existing methods & drawbacks, finalize feature list.
Week 4 03 Sep 2025 | Review 2 – Proposal & Architecture | Abstract, technology stack installation and preparing a css file containing disorder datasets
Week 5–6 04–17 Sep 2025 | Proposed Method & Dataset Preparation | Map disorders to symptom sets, design initial chatbot question bank, backend data model.
Week 7 23–26 Sep 2025 | Review 3 – 50% Implementation | Implement chatbot UI, basic backend API, symptom scoring system for at least one disorder type, partial testing.
Week 8–9 27 Sep–10 Oct 2025 | Model Development & Integration | Integrate disorder-question mapping for multiple disorders, store results in DB, refine scoring logic.
Week 10 28–31 Oct 2025 | Review 4 – 80% Implementation | Functioning chatbot covering most disorders, recommendation module for diagnostic methods, 80% completed code & report submission.

## Slide 9: Timeline of the Project (Gantt Chart)
Continued..
Gantt Chart |  |  |  | 
Phase / Task | Aug 2025 | Sep 2025 | Oct 2025 | Nov 2025
Review 1 – Title, Problem Statement, Objectives | ███ |  |  | 
Requirement Analysis, Literature Survey | ███ |  |  | 
Review 2 – Proposal, Architecture, Modules |  | █ |  | 
Dataset Prep (ICD‑11), Question Bank |  | ███ |  | 
Review 3 – 50% Implementation |  | ███ |  | 
Model Development, Integration |  | ███ | ███ | 
Review 4 – 80% Implementation |  |  | ███ | 
Testing & Debugging |  |  | ███ | █
Deployment Prep, Documentation |  |  |  | ███
Final Viva – Demo & Submission |  |  |  | █
Week 11–12 01–14 Nov 2025 | Final Testing & Deployment Prep | Run test cases for different disorders, fix bugs, prepare deployment documents, integrate GitHub repo with code & documentation.
Week 13 17–21 Nov 2025 | Final VIVA | Full live demo (all features working), final report & GitHub ready, submit Turnitin plagiarism report, present SDG alignment.

## Slide 10: References (IEEE Paper format)
Official Mental Health Classification & Symptom Criteria
ICD‑11 for Mortality and Morbidity Statistics (WHO) – Official disorder definitions, symptoms, and diagnostic criteria. Link: https://icd.who.int/browse/2025-01/mms/en
DSM‑5 (APA) – Diagnostic and Statistical Manual of Mental Disorders (secondary reference, USA standard). Link: https://www.psychiatry.org/psychiatrists/practice/dsm
Development Tools & Libraries
Python Official Documentation: https://docs.python.org/3/
Flask Web Framework: https://flask.palletsprojects.com/
MongoDB Atlas (Cloud NoSQL): https://www.mongodb.com/atlas
AI in Mental Health Research Papers
Abd-alrazaq, A. A., et al. "Chatbots to support self-management of mental health: Review." JMIR (2020). Link: https://doi.org/10.2196/15585